🦤

SUDO DODO

sudodo.do

"Don't be a Dodo. Learn Linux."

MASTER BUILD BLUEPRINT

Solo Developer Edition  •  AI Agent Driven  •  Version 1.0

The complete job-by-job construction manual for building

the Linux community platform the world has been waiting for.

# How To Use This Blueprint

This document is your single source of truth for building Sudo Dodo. Every job is defined in full detail. Nothing is ambiguous. Nothing is skipped. Read this section before touching any code.

### The Golden Rules

🔴  RULE: NEVER start Job B until Job A is 100% complete and checked off.

🔴  RULE: NEVER assume a job is done. Test it. Verify it. Check it off explicitly.

🔴  RULE: NEVER let an AI agent move to the next job automatically. YOU decide when a job is done.

🔴  RULE: NEVER skip the Definition of Done checklist at the end of each job.

🔴  RULE: If a job produces errors or unexpected results — STOP. Fix it before moving on.

### The Job Structure

Every job in this document follows the same structure:

- Job Overview — What this job is and why it matters

- Inputs Required — What must exist BEFORE starting this job

- Exact Deliverables — What must exist when this job is DONE

- AI Agent Prompt — The exact prompt to give your AI agent

- Definition of Done — A checklist you tick off manually before proceeding

### Phase Structure

Jobs are grouped into Phases. A Phase is complete only when ALL its jobs are complete. The phases are:

- Phase 0 — Foundation (Brand, Domains, Setup)

- Phase 1 — The Killer Feature (AI Distro Wizard)

- Phase 2 — Community Skeleton (Reddit-style platform)

- Phase 3 — Distro Pages (Content hub per distro)

- Phase 4 — Rankings (DistroWatch replacement)

- Phase 5 — Tutorial Aggregator (YouTube index)

- Phase 6 — Launch

- Phase 7+ — Ongoing (Post-launch features)

ℹ  Do not read ahead and start later phases early. The order exists for a reason. Each phase builds on the last.

# Tech Stack Decision

This is decided once here and never revisited during the build. Every job assumes this stack.

| Frontend | Next.js 14 (App Router) — React framework with built-in routing, SSR, and API routes |
| --- | --- |
| Styling | Tailwind CSS — utility-first, fast, consistent |
| Database | PostgreSQL via Supabase — handles auth, database, and real-time features in one service |
| AI — Free Tier | Claude API (claude-sonnet-4-20250514) — distro wizard and stateless assistant |
| AI — Pro Tier | Remrin RAG API — persistent memory, user profiles, multi-machine awareness, Linux history |
| Auth | Supabase Auth — email, Google OAuth, GitHub OAuth |
| File Storage | Supabase Storage — user avatars, distro images |
| Hosting | Vercel — frontend deployment, automatic preview URLs, free tier generous |
| Search | Meilisearch (self-hosted on Railway) — fast full-text search across all content |
| Video Index | YouTube Data API v3 — tutorial aggregation |
| Email | Resend — transactional and newsletter emails |
| Billing | Stripe — Pro subscription ($5/month) and Team plan ($15/month) |
| Analytics | Plausible — privacy-first, no cookies, Linux community will respect this |
| Repo | GitHub — version control, open source friendly |
| Package Mgr | pnpm — faster than npm, better for monorepos |

### The Two-AI Architecture

Sudo Dodo runs two distinct AI layers. Understanding the difference is critical for every job that touches AI functionality:

| FREE — Claude Direct | Stateless. No memory. Resets every session. Distro-context locked. Safety layers active. Good enough to be genuinely useful and drive viral growth. |
| --- | --- |
| PRO — Remrin RAG | Persistent memory across all sessions. Knows the user's machines, history, errors, preferences, and Linux journey. Powered by the Remrin API. This is the moat. |

ℹ  Every AI-touching job must specify which layer it uses. Never mix them up. The Remrin API is only called for authenticated Pro subscribers. Always check subscription status before calling Remrin.

ℹ  All services chosen have generous free tiers. Total cost at launch should be under $20/month.

PHASE 0 — FOUNDATION

Everything in Phase 0 is done ONCE before any code is written. These are decisions and registrations that cannot be changed later without significant pain. Get them right now.

## Job 0.1 — Domain Registration

### Overview

Register all Sudo Dodo domains. Do this TODAY before any public mention of the project.

### Deliverables

- sudodo.do registered — this is the PRIMARY domain

- sudodo.gg registered — gaming community redirect

- sudodo.io registered — developer backup

- sudodo.sh registered — shell/developer entry point

### Definition of Done

| ☐ | sudodo.do is registered and in your control |
| --- | --- |
| ☐ | sudodo.gg is registered and in your control |
| ☐ | All domains point to a placeholder (even just a parked page) — nothing 404s |
| ☐ | Auto-renew is enabled on ALL domains |
| ☐ | Domain login credentials are saved securely in your password manager |

## Job 0.2 — Social & Platform Handles

### Overview

Claim the Sudo Dodo name everywhere before anyone else can. Even if you never use some of these — own them.

### Deliverables

- GitHub organisation: @sudodo or @sudodododo

- Reddit account: u/sudodododo (for posting to r/linux etc at launch)

- Twitter/X: @sudodododo

- Mastodon: @sudodo@fosstodon.org (Linux community lives here)

- Bluesky: @sudodo.do

- YouTube: Sudo Dodo (for future tutorial content)

- Discord server: created, basic channels set up

### Definition of Done

| ☐ | All handles claimed and credentials saved |
| --- | --- |
| ☐ | GitHub organisation created with a basic README |
| ☐ | Discord server live with #general, #distro-help, #announcements channels minimum |
| ☐ | Profile picture consistent across all platforms (even a placeholder dodo emoji is fine) |

## Job 0.3 — Brand Assets

### Overview

Commission or create the Sudo Dodo mascot and core brand assets. This does NOT need to be perfect — a clean workable version is enough to launch. You can refine later.

### Deliverables

- Sudo Dodo mascot illustration — the dodo at a terminal (SVG preferred, PNG acceptable)

- Logo lockup — mascot + "Sudo Dodo" wordmark

- Favicon — dodo head or $ symbol, 32x32 and 64x64 PNG

- Colour palette finalised — primary, secondary, accent, background, text

- Font choices finalised — display font for headers, body font for content

### Suggested Brand Values

| Primary Colour | #0F3460 — Deep navy blue (terminal/night energy) |
| --- | --- |
| Accent Colour | #00B4D8 — Bright cyan (Linux blue, tech forward) |
| Background | #0C0F18 — Near black (terminal aesthetic) |
| Success | #22C55E — Green (like a healthy terminal prompt) |
| Display Font | Syne — bold, distinctive, modern |
| Body Font | Manrope — clean, readable, friendly |
| Code Font | JetBrains Mono — the developer standard |

### Definition of Done

| ☐ | Mascot file saved in /assets/brand/ in the project repo |
| --- | --- |
| ☐ | Logo saved in SVG and PNG formats |
| ☐ | Favicon uploaded and tested in browser |
| ☐ | Brand colours documented in a CSS variables file |
| ☐ | Font choices documented and Google Fonts links confirmed working |
| ☐ | You are happy enough with the look to show someone without being embarrassed |

## Job 0.4 — Development Environment

### Overview

Set up the local development environment. This is done once. Every future job builds inside this environment.

### AI Agent Prompt

🤖 AI AGENT PROMPT ──────────────────────────────────────────────────────────── You are setting up a new Next.js 14 project called "Sudo Dodo" from scratch. The project is a Linux community platform similar to Reddit but focused entirely on Linux distributions, desktop environments, and open source software. Please do the following in exact order. Do not skip any step. STEP 1 — Create the project: pnpm create next-app@latest sudodo --typescript --tailwind --eslint --app --src-dir --import-alias "@/*" STEP 2 — Install core dependencies: cd sudodo pnpm add @supabase/supabase-js @supabase/ssr pnpm add lucide-react clsx tailwind-merge pnpm add @radix-ui/react-dialog @radix-ui/react-dropdown-menu pnpm add next-themes pnpm add -D @types/node STEP 3 — Create folder structure: src/ app/ (Next.js App Router pages) components/ ui/ (reusable UI primitives) layout/ (Header, Footer, Sidebar) distro/ (distro-specific components) community/ (post, vote, comment components) wizard/ (AI distro wizard components) lib/ supabase/ (database client and queries) ai/ (Claude API integration) utils/ (helper functions) types/ (TypeScript type definitions) styles/ (global CSS) public/ assets/ brand/ (logo, mascot files) distros/ (distro logos) STEP 4 — Create .env.local with these placeholder keys: NEXT_PUBLIC_SUPABASE_URL=your_supabase_url NEXT_PUBLIC_SUPABASE_ANON_KEY=your_supabase_anon_key SUPABASE_SERVICE_ROLE_KEY=your_service_role_key ANTHROPIC_API_KEY=your_anthropic_key NEXT_PUBLIC_SITE_URL=http://localhost:3000 STEP 5 — Create src/styles/globals.css with CSS variables: Define the brand colour palette using CSS custom properties. Primary: #0F3460, Accent: #00B4D8, Background: #0C0F18, Surface: #141924, Text: #E2E8F0, Text2: #94A3B8 STEP 6 — Run the dev server and confirm it starts without errors: pnpm dev Report back with: confirmation each step completed, any errors encountered, and the exact folder structure that was created.

### Definition of Done

| ☐ | pnpm dev runs without errors |
| --- | --- |
| ☐ | http://localhost:3000 loads the default Next.js page |
| ☐ | All folders in the structure above exist |
| ☐ | .env.local exists with placeholder values |
| ☐ | Project is committed to GitHub with an initial commit |
| ☐ | Vercel project created and connected to the GitHub repo |
| ☐ | Pushing to main auto-deploys to Vercel preview URL |

## Job 0.5 — Database Schema

### Overview

Create the Supabase project and define the complete database schema. This is the foundation everything else queries against. Getting this right now prevents painful migrations later.

### AI Agent Prompt

🤖 AI AGENT PROMPT ──────────────────────────────────────────────────────────── You are creating a PostgreSQL database schema in Supabase for "Sudo Dodo", a Reddit-style Linux community platform. Create the following tables with ALL columns, constraints, indexes, and RLS (Row Level Security) policies. Execute each CREATE TABLE statement in order. TABLE 1: profiles (extends Supabase auth.users) id uuid PRIMARY KEY references auth.users(id) username text UNIQUE NOT NULL display_name text avatar_url text bio text karma integer DEFAULT 0 created_at timestamptz DEFAULT now() updated_at timestamptz DEFAULT now() TABLE 2: distros (the Linux distributions database) id serial PRIMARY KEY slug text UNIQUE NOT NULL (e.g. 'pop-os', 'arch-linux') name text NOT NULL (e.g. 'Pop!_OS', 'Arch Linux') tagline text description text based_on text (e.g. 'Ubuntu', 'Independent') package_manager text (e.g. 'apt', 'pacman') release_model text ('rolling' or 'point') default_de text (default desktop environment) logo_url text website_url text download_url text latest_version text is_beginner_friendly boolean DEFAULT false member_count integer DEFAULT 0 install_count integer DEFAULT 0 (monthly, updated by algorithm) tux_score numeric(4,1) DEFAULT 0 rank_position integer rank_change integer DEFAULT 0 created_at timestamptz DEFAULT now() updated_at timestamptz DEFAULT now() TABLE 3: communities (one per distro, DE, topic, etc.) id serial PRIMARY KEY slug text UNIQUE NOT NULL (e.g. 'popos', 'archlinux', 'kde') name text NOT NULL (e.g. 'r/PopOS') description text distro_id integer REFERENCES distros(id) icon_emoji text DEFAULT '🐧' banner_color text DEFAULT '#0F3460' member_count integer DEFAULT 0 post_count integer DEFAULT 0 sponsor_name text sponsor_url text is_official boolean DEFAULT false created_at timestamptz DEFAULT now() TABLE 4: posts id serial PRIMARY KEY community_id integer REFERENCES communities(id) NOT NULL author_id uuid REFERENCES profiles(id) NOT NULL title text NOT NULL body text url text (for link posts) post_type text DEFAULT 'text' ('text', 'link', 'image', 'video') flair text vote_score integer DEFAULT 0 comment_count integer DEFAULT 0 view_count integer DEFAULT 0 is_pinned boolean DEFAULT false is_locked boolean DEFAULT false created_at timestamptz DEFAULT now() updated_at timestamptz DEFAULT now() TABLE 5: comments id serial PRIMARY KEY post_id integer REFERENCES posts(id) NOT NULL author_id uuid REFERENCES profiles(id) NOT NULL parent_id integer REFERENCES comments(id) (for threading) body text NOT NULL vote_score integer DEFAULT 0 is_solution boolean DEFAULT false created_at timestamptz DEFAULT now() updated_at timestamptz DEFAULT now() TABLE 6: votes id serial PRIMARY KEY user_id uuid REFERENCES profiles(id) NOT NULL post_id integer REFERENCES posts(id) comment_id integer REFERENCES comments(id) value smallint NOT NULL CHECK (value IN (-1, 1)) created_at timestamptz DEFAULT now() UNIQUE (user_id, post_id) UNIQUE (user_id, comment_id) TABLE 7: community_memberships user_id uuid REFERENCES profiles(id) NOT NULL community_id integer REFERENCES communities(id) NOT NULL joined_at timestamptz DEFAULT now() PRIMARY KEY (user_id, community_id) TABLE 8: tutorials (aggregated YouTube videos) id serial PRIMARY KEY youtube_id text UNIQUE NOT NULL title text NOT NULL channel_name text channel_id text thumbnail_url text duration_seconds integer view_count integer DEFAULT 0 published_at timestamptz distro_id integer REFERENCES distros(id) tags text[] difficulty text ('beginner', 'intermediate', 'advanced') community_score integer DEFAULT 0 created_at timestamptz DEFAULT now() TABLE 9: wizard_sessions (AI distro wizard tracking) id uuid DEFAULT gen_random_uuid() PRIMARY KEY user_id uuid REFERENCES profiles(id) (nullable for anonymous) answers jsonb NOT NULL DEFAULT '{}' result_distro_id integer REFERENCES distros(id) result_json jsonb completed boolean DEFAULT false created_at timestamptz DEFAULT now() After creating all tables: 1. Enable Row Level Security on all tables 2. Create policies: authenticated users can read all public content 3. Create policies: users can only insert/update/delete their own content 4. Create indexes on: posts.community_id, posts.created_at, posts.vote_score, comments.post_id, votes.user_id, distros.slug, communities.slug 5. Seed the distros table with these 10 initial distros: Ubuntu, Fedora, Pop!_OS, Arch Linux, Linux Mint, Debian, openSUSE Tumbleweed, NixOS, Garuda Linux, Manjaro 6. Seed the communities table with a matching community for each distro Report back with confirmation each table was created successfully, any errors, and the count of rows in distros and communities tables.

### Definition of Done

| ☐ | All 9 tables exist in Supabase and are visible in the Table Editor |
| --- | --- |
| ☐ | RLS is enabled on every table |
| ☐ | Basic read/write policies exist on every table |
| ☐ | 10 distros seeded in the distros table |
| ☐ | 10 communities seeded in the communities table |
| ☐ | Schema can be queried from the Next.js app without errors |
| ☐ | Schema is documented and committed to the repo as /docs/schema.sql |

PHASE 1 — THE KILLER FEATURE: AI DISTRO WIZARD

Phase 1 builds the single feature that will put Sudo Dodo on the map. The AI Distro Wizard is your viral hook — it solves a real problem better than anything that currently exists. Build this before everything else. Launch this alone if needed.

ℹ  Phase 0 must be 100% complete before starting Phase 1.

## Job 1.1 — Wizard UI (Question Flow)

### Overview

Build the multi-step question UI for the distro wizard. This is the frontend only — no AI connected yet. The questions are presented one at a time with smooth transitions. The dodo mascot is present throughout.

### The 10 Questions

| Q1 — Origin | What are you switching from? (Windows 11 / Windows 10 / macOS / Already use Linux / Never used any OS before) |
| --- | --- |
| Q2 — Experience | How comfortable are you with technology? (Complete beginner / Comfortable with basic tasks / Power user / Developer / Sysadmin) |
| Q3 — Use Case | What will you mainly use Linux for? (Daily browsing & office work / Gaming / Software development / Privacy & security / Creative work / Home server / Learning Linux) |
| Q4 — Hardware | What GPU do you have? (NVIDIA / AMD / Intel integrated / Apple Silicon / Not sure) |
| Q5 — RAM | How much RAM does your computer have? (2GB or less / 4GB / 8GB / 16GB+ / Not sure) |
| Q6 — Release Model | Do you want stable and predictable updates, or the very latest software? (Give me stability / I want the latest / I don't mind either) |
| Q7 — Interface | What kind of desktop do you want? (Show me screenshots — visual choice between GNOME / KDE / XFCE / Cinnamon / Tiling WMs) |
| Q8 — Complexity | How much do you want to customise and configure? (Just works out of the box / Some customisation is fine / I want full control of everything) |
| Q9 — Gaming | Is gaming important to you? (Yes — it's a priority / Occasionally / Not at all) |
| Q10 — Privacy | How important is privacy and avoiding telemetry? (Very important / Somewhat / Not a concern) |

### AI Agent Prompt

🤖 AI AGENT PROMPT ──────────────────────────────────────────────────────────── Build the Sudo Dodo AI Distro Wizard UI component in Next.js with Tailwind CSS. File location: src/components/wizard/DistroWizard.tsx REQUIREMENTS: 1. LAYOUT: - Full-screen wizard overlay with dark background (#0C0F18) - Dodo mascot emoji (🦤) displayed prominently at top - Question number indicator: "Question 3 of 10" - Animated progress bar showing completion percentage - Question text in large, clear typography (Syne font, 28-32px) - Answer options as clickable cards in a responsive grid - "Back" and "Next" buttons at the bottom - "Next" is disabled until an answer is selected 2. QUESTION CARDS: - Each option is a card with an emoji icon, title, and optional short description - Selected card has a highlighted border (accent colour #00B4D8) - Hover states with subtle background change - Smooth transition when selecting 3. ANIMATIONS: - Questions slide in from the right when moving forward - Questions slide out to the left when moving forward - Reverse direction when going back - Use CSS transitions, not a heavy animation library 4. STATE MANAGEMENT: - Use React useState to track: currentQuestion (0-9), answers (object), isComplete (boolean) - answers object structure: { q1: 'windows11', q2: 'beginner', q3: 'gaming', ... } - When all 10 questions answered, set isComplete true and call onComplete(answers) callback 5. COMPONENT INTERFACE: interface DistroWizardProps { onComplete: (answers: WizardAnswers) => void; onClose: () => void; } 6. QUESTIONS DATA: Create a questions array in src/lib/wizard/questions.ts Each question has: id, text, subtitle (optional), options array Each option has: id, emoji, label, description (optional) Use the 10 questions and options defined in the blueprint. 7. DODO MASCOT: The dodo (🦤) should have a subtle floating animation (CSS keyframe, gentle up-down) Display a contextual message below the dodo that changes per question: Q1: "Welcome! Let's find your perfect Linux distro 🦤" Q3: "What you use Linux for matters a lot for this choice!" Q4: "GPU brand affects driver support significantly." Q10: "Almost there! Just one more question..." Do not connect to the AI API yet. When onComplete is called, just log the answers to console for now. We will connect the AI in Job 1.2. After building, create a test page at src/app/wizard/page.tsx that renders the wizard so it can be tested at http://localhost:3000/wizard

### Definition of Done

| ☐ | http://localhost:3000/wizard loads without errors |
| --- | --- |
| ☐ | All 10 questions display with correct options |
| ☐ | Progress bar updates correctly at each step |
| ☐ | Back button works and restores previous answer |
| ☐ | Cannot proceed without selecting an answer |
| ☐ | Final question completion triggers console.log of all answers |
| ☐ | Looks good on mobile (test at 375px width) |
| ☐ | Dodo mascot is visible and has the floating animation |
| ☐ | No TypeScript errors |

## Job 1.2 — AI Recommendation Engine

### Overview

Connect the wizard answers to the Claude API. Build the API route that takes wizard answers and returns a structured distro recommendation with explanation.

### AI Agent Prompt

🤖 AI AGENT PROMPT ──────────────────────────────────────────────────────────── Build the AI recommendation API route for the Sudo Dodo distro wizard. FILE 1: src/app/api/wizard/recommend/route.ts - POST endpoint that accepts wizard answers as JSON body - Calls the Anthropic Claude API (claude-sonnet-4-20250514) - Returns structured JSON with distro recommendations - Handle errors gracefully with appropriate HTTP status codes THE CLAUDE SYSTEM PROMPT to use (include this exactly): """ You are the Sudo Dodo Linux Distro Recommendation Engine. You are an expert in Linux distributions with deep knowledge of every major distro's strengths, weaknesses, hardware compatibility, and target audience. Your job is to analyse a user's answers and recommend the best Linux distro for their specific situation. You must be honest — do not just recommend Ubuntu to everyone. Match carefully. Rules: - NEVER recommend a distro that would be inappropriate for the user's hardware - NEVER recommend Arch Linux to beginners (experience level 1 or 2) - ALWAYS prioritise NVIDIA users toward distros with good NVIDIA support - Consider the user's RAM — do not recommend KDE or GNOME for 4GB or less RAM - For gaming users with NVIDIA: Pop!_OS is usually optimal - For privacy users: Fedora, Debian, or Void Linux - For beginners from Windows: Linux Mint (Cinnamon) first - For developers: Fedora, Pop!_OS, or Arch (if experienced) - For low-end hardware: Linux Mint XFCE, Lubuntu, or antiX You must respond ONLY with valid JSON in this exact structure: { "primary": { "slug": "pop-os", "name": "Pop!_OS", "version": "24.04 LTS", "match_score": 97, "tagline": "One sentence why this is perfect for them", "reasons": ["reason 1", "reason 2", "reason 3"], "warnings": ["any caveats or things to know"], "desktop": "GNOME 46", "download_url": "https://pop.system76.com" }, "alternatives": [ { "slug": "ubuntu", "name": "Ubuntu", "match_score": 82, "why": "One sentence on why this is a good alternative" }, { "slug": "fedora", "name": "Fedora", "match_score": 74, "why": "One sentence on why this is a good alternative" } ], "avoid": { "distros": ["arch-linux"], "reason": "Why these should be avoided for this specific user" }, "first_steps": [ "Download the ISO from the link above", "Create a bootable USB with Balena Etcher", "Boot from USB and try before installing" ] } """ FILE 2: src/lib/ai/wizard.ts - Export function getDistroRecommendation(answers: WizardAnswers) - Formats the answers into a clear prompt for Claude - Calls the API route - Returns typed RecommendationResult object - Includes error handling FILE 3: src/types/wizard.ts - WizardAnswers interface - RecommendationResult interface matching the JSON structure above IMPORTANT: Use streaming response from Claude so the result appears progressively. Set max_tokens to 1500. Temperature to 0.3 (we want consistent recommendations). After building, update the DistroWizard component from Job 1.1: - When onComplete fires, call getDistroRecommendation(answers) - Show a loading state with the dodo and "Analysing your perfect distro... 🦤" - Display the result in a beautiful result card when complete

### Definition of Done

| ☐ | API route responds to POST requests without errors |
| --- | --- |
| ☐ | Valid wizard answers return a valid JSON recommendation |
| ☐ | Invalid/empty requests return appropriate error responses |
| ☐ | Loading state displays while waiting for Claude |
| ☐ | Result card displays the recommended distro with all fields |
| ☐ | Alternative distros are displayed |
| ☐ | First steps are displayed |
| ☐ | Match score percentage is shown visually (progress bar or ring) |
| ☐ | Test with 5 different answer combinations — all return sensible results |
| ☐ | NVIDIA + Gaming answers recommend Pop!_OS or similar |
| ☐ | Beginner + Windows answers recommend Linux Mint or Ubuntu |
| ☐ | Low RAM answers do NOT recommend KDE Plasma |

## Job 1.3 — Wizard Landing Page

### Overview

Build the public-facing page for the wizard. This is the page you will share on Reddit to go viral. It must be beautiful, fast, and work perfectly on mobile.

### AI Agent Prompt

🤖 AI AGENT PROMPT ──────────────────────────────────────────────────────────── Build the Sudo Dodo Distro Wizard landing page at src/app/wizard/page.tsx This page must be beautiful enough to go viral on r/linux and r/linux4noobs. ABOVE THE FOLD: - Dodo mascot large and prominent (🦤) - Headline: "Find Your Perfect Linux Distro" - Subheading: "Answer 10 questions. Get a personalised recommendation in 60 seconds." - Tagline: "Don't be a Dodo. Learn Linux." - Large CTA button: "Start the Wizard 🦤" that opens the DistroWizard component - No login required — this is fully anonymous SOCIAL PROOF SECTION (below fold): - "Join 10,000+ Linux users who found their perfect distro" (placeholder number) - 3 fake-but-realistic testimonial cards: * "Switched from Windows and had no idea where to start. Sudo Dodo recommended Linux Mint and it was perfect. — u/windows_refugee_2025" * "NVIDIA user here. It correctly identified Pop!_OS as the best option for my RTX 4070. Installed in 20 minutes. — u/nvidia_gamer" * "Recommended Arch to me only after I said I was experienced. Finally a tool that doesn't just say Ubuntu to everyone. — u/arch_btw" HOW IT WORKS SECTION: - 3 steps with icons: Answer Questions → AI Analyses → Get Your Distro - Clean, minimal cards TECHNICAL REQUIREMENTS: - Dark theme matching the brand (#0C0F18 background) - Fully responsive — must look great at 375px (mobile) and 1440px (desktop) - Fast — no heavy libraries, CSS animations only - SEO: proper title tag, meta description, og:image placeholder - The wizard modal opens over the page (not a navigation) After the wizard completes and shows a result, display a "Share your result" section with pre-written text for Reddit and Twitter: Reddit: "Just used Sudo Dodo to find my Linux distro — it recommended [DISTRO] and the reasoning was spot on. sudodo.do/wizard" Twitter: "Finally a tool that recommends Linux distros based on YOUR actual setup. Got [DISTRO] and it's perfect. 🦤 sudodo.do/wizard"

### Definition of Done

| ☐ | Page loads at /wizard without errors |
| --- | --- |
| ☐ | CTA button opens the wizard correctly |
| ☐ | Complete flow works end-to-end: open wizard → answer questions → see result |
| ☐ | Share buttons contain pre-filled text with the recommended distro name |
| ☐ | Page looks professional on mobile (375px) |
| ☐ | Page looks professional on desktop (1440px) |
| ☐ | Page title and meta description are set correctly |
| ☐ | No console errors |
| ☐ | You would be proud to share this URL on Reddit right now |

PHASE 1.5 — REMRIN RAG INTEGRATION & PRO SUBSCRIPTION

Phase 1.5 is the most strategically important phase in the entire build. It transforms Sudo Dodo from a good Linux tool into an irreplaceable personal Linux companion. This is the competitive moat. Build it before the community features — the Pro tier shapes how auth, profiles, and the AI assistant are built in Phase 2.

ℹ  Phase 1 (all three jobs) must be 100% complete before starting Phase 1.5.

## Phase 1.5 — Background & Philosophy

### What Remrin RAG Provides

The Remrin API is a persistent RAG (Retrieval Augmented Generation) memory system you have already built. For Sudo Dodo it provides:

| Persistent Memory | Remembers everything across sessions, days, months, years. Never resets. |
| --- | --- |
| User Profiles | Stores each user's Linux identity — distros used, hardware, skill level, preferences. |
| Machine Registry | Knows every machine the user owns — specs, distro, purpose, known issues. |
| Error History | Tracks every Linux problem the user has had and how it was resolved. |
| Solution Memory | Remembers what worked and what didn't for this specific user on their specific hardware. |
| Skill Tracking | Builds a model of the user's growing Linux expertise over time. |
| Preference Graph | Knows the user hates Snap, loves Flatpak, prefers Zsh, uses Neovim, etc. |
| Context Injection | On every AI query, injects the relevant user context so the AI always knows who it is talking to. |

### Why This Is The Moat

Any competitor can copy the distro wizard. Any competitor can copy the community platform. Any competitor can copy the rankings algorithm. Nobody can copy a user's years of personal Linux memory. The longer a user uses Sudo Dodo Pro, the more valuable the service becomes to them personally — and the more painful leaving would be. This is called a data moat and it is the most powerful competitive advantage a software product can have.

### The Two AI Tiers — Never Confuse Them

| 🦤 Free — "The Amnesiac Dodo" | Claude API called directly. No memory. Session resets. Distro-context locked. Safety layers active. Wizard results not saved. Good enough to go viral. |
| --- | --- |
| 🧠 Pro — "The Genius Dodo" | Every query routed through Remrin RAG first. Memory injected as context. Claude API called with full user history. Responses personalised to their exact setup. $5/month. |

🔴  RULE: NEVER call the Remrin API for a free user. NEVER call Claude directly for a Pro user without first fetching their Remrin context. Gate this at the API route level, not the frontend.

## Job 1.5.1 — Remrin API Client

### Overview

Build the Sudo Dodo wrapper around the Remrin API. This is the single interface all other jobs use — nothing in the codebase calls the Remrin API directly except through this client. Centralising it here means if the Remrin API changes, you fix it in one place.

### AI Agent Prompt

🤖 AI AGENT PROMPT ──────────────────────────────────────────────────────────── Build the Remrin RAG API client for Sudo Dodo. FILE: src/lib/remrin/client.ts This is the ONLY file that talks directly to the Remrin API. Everything else in the codebase imports from this file. ENVIRONMENT VARIABLES REQUIRED (add to .env.local): REMRIN_API_URL=https://[your-remrin-api-endpoint] REMRIN_API_KEY=[your-remrin-api-key] REMRIN_NAMESPACE=sudodo (namespace to separate Sudo Dodo memories from other Remrin uses) FUNCTIONS TO BUILD: 1. getMemoryContext(userId: string, query: string): Promise<MemoryContext> - Queries Remrin RAG with the user's ID and their current question - Returns the most relevant memory chunks for this query - Timeout: 3000ms (fall back to stateless if Remrin is slow) - On failure: log error and return empty context (never break the user experience) 2. storeMemory(userId: string, memoryData: MemoryEntry): Promise<void> - Stores a new memory after a conversation turn - Categories: 'hardware', 'error', 'solution', 'preference', 'distro', 'general' - Fire-and-forget (do not await in the response path — store asynchronously) - On failure: log error silently, never surface to user 3. getUserProfile(userId: string): Promise<UserLinuxProfile ¦ null> - Fetches the user's complete Linux profile from Remrin - Returns null if no profile exists yet (new user) 4. updateUserProfile(userId: string, profile: Partial<UserLinuxProfile>): Promise<void> - Updates specific fields in the user's Linux profile 5. getMachineProfiles(userId: string): Promise<MachineProfile[]> - Returns all machines the user has registered - Each machine: id, nickname, distro, version, hardware specs, purpose 6. storeMachineProfile(userId: string, machine: MachineProfile): Promise<void> - Adds or updates a machine in the user's profile TYPES TO CREATE in src/types/remrin.ts: interface MemoryContext { relevantMemories: MemoryChunk[] userProfile: UserLinuxProfile ¦ null activeMachine: MachineProfile ¦ null confidenceScore: number } interface MemoryChunk { content: string category: 'hardware' ¦ 'error' ¦ 'solution' ¦ 'preference' ¦ 'distro' ¦ 'general' relevanceScore: number createdAt: string } interface UserLinuxProfile { userId: string skillLevel: 'beginner' ¦ 'intermediate' ¦ 'advanced' ¦ 'expert' primaryDistro: string yearsOnLinux: number preferences: { packageFormat: string[] // ['flatpak', 'apt'] — ordered by preference shell: string // 'zsh', 'bash', 'fish' editor: string de: string dislikedDistros: string[] likedDistros: string[] } lastActive: string } interface MachineProfile { id: string nickname: string // "My Gaming Desktop", "Work Laptop" distro: string distroVersion: string kernel: string cpu: string ram: string gpu: string gpuDriver: string purpose: string[] // ['gaming', 'development', 'daily-driver'] knownIssues: string[] installedSince: string } interface MemoryEntry { category: MemoryChunk['category'] content: string machineId?: string // link memory to a specific machine if relevant tags?: string[] } ERROR HANDLING PHILOSOPHY: The Remrin API is an enhancement layer, not a dependency. If Remrin is unavailable, Sudo Dodo falls back to the free tier experience. NEVER let a Remrin failure break the core user experience. Always wrap Remrin calls in try/catch with graceful fallback. After building, write a test file at src/lib/remrin/client.test.ts that tests each function with mock responses. Do not test against the live Remrin API — use mocks.

### Definition of Done

| ☐ | src/lib/remrin/client.ts exists with all 6 functions |
| --- | --- |
| ☐ | src/types/remrin.ts exists with all 4 interfaces |
| ☐ | REMRIN_API_URL and REMRIN_API_KEY added to .env.local |
| ☐ | All functions have try/catch with graceful fallback |
| ☐ | Test file exists and all tests pass |
| ☐ | Calling getMemoryContext with a test userId returns without error |
| ☐ | Calling storeMemory with a test entry returns without error |
| ☐ | No Remrin logic exists anywhere else in the codebase — only in this file |

## Job 1.5.2 — Pro AI Context Pipeline

### Overview

Build the enhanced AI API route that powers Pro users. This route replaces the basic Claude route from Job 1.2 for Pro subscribers. It fetches Remrin context, constructs a personalised system prompt, calls Claude, stores the new memory, and returns the response.

### The Context Injection Architecture

When a Pro user asks a question, the system prompt sent to Claude is assembled from five layers in this exact order:

| Layer 1 — Safety Rules | The non-negotiable safety system prompt from the AI safety design. Never removed. Always first. |
| --- | --- |
| Layer 2 — Distro Lock | If the user is on a specific distro page, lock the AI to that distro's context and commands. |
| Layer 3 — User Profile | Inject the user's skill level, preferences, primary distro, shell, editor, and known dislikes. |
| Layer 4 — Machine Context | Inject the active machine's specs — CPU, GPU, RAM, kernel, known issues. The AI knows their hardware. |
| Layer 5 — Relevant Memory | Inject the top 5 most relevant memory chunks for this specific query — previous errors, solutions, history. |

### AI Agent Prompt

🤖 AI AGENT PROMPT ──────────────────────────────────────────────────────────── Build the Pro AI context pipeline for Sudo Dodo. FILE 1: src/app/api/ai/pro-chat/route.ts POST endpoint for Pro subscriber AI queries. REQUEST BODY: { message: string // the user's question distroSlug?: string // if asking on a distro page machineId?: string // which machine they are asking about conversationHistory: {role: 'user'¦'assistant', content: string}[] } PROCESSING ORDER (do not change this order): STEP 1 — Auth check: Verify the user is authenticated via Supabase Verify they have an active Pro subscription If either fails: return 403 with message "Pro subscription required" STEP 2 — Fetch Remrin context (parallel, with timeout): Promise.all([ remrinClient.getMemoryContext(userId, message), remrinClient.getMachineProfiles(userId) ]) If Remrin times out (>3s): log warning, continue with empty context Never fail the request because Remrin is slow STEP 3 — Build the system prompt using buildProSystemPrompt(): Assemble all 5 layers in order (see layer definitions above) The final system prompt should feel like briefing a human expert who has worked with this specific user for years. Example of what Layer 3+4+5 injection looks like: --- USER PROFILE: - Skill level: intermediate (comfortable with terminal, learning packaging) - Primary distro: Pop!_OS 24.04 - Shell: zsh with oh-my-zsh - Editor: neovim - Dislikes: snap packages (always suggest flatpak alternatives) - Preferred package format: flatpak > apt > appimage ACTIVE MACHINE: "Gaming Desktop" - CPU: AMD Ryzen 9 5900X - GPU: NVIDIA RTX 4070 (driver: 550.90.07) - RAM: 32GB - Kernel: 6.9.3-76060903-generic - Known issues: occasional suspend/wake WiFi drops (solved: nmcli radio wifi off/on) RELEVANT HISTORY FOR THIS QUERY: - 3 months ago: had NVIDIA driver conflict after kernel update. Fixed by holding back nvidia-dkms version. Command that worked: [exact command] - 2 months ago: asked about gaming performance tuning. Uses GameMode + MangoHUD. Prefers native Wayland session. --- STEP 4 — Call Claude API: Model: claude-sonnet-4-20250514 Max tokens: 2000 Temperature: 0.4 Stream: true (return streaming response) Include full conversation history for context STEP 5 — Store memory asynchronously (fire and forget): After streaming begins, store a memory entry via remrinClient.storeMemory() Extract: what was asked, what was recommended, any commands suggested Category: classify automatically based on content DO NOT await this — never delay the response for memory storage FILE 2: src/lib/ai/buildProSystemPrompt.ts Function: buildProSystemPrompt(params: ProSystemPromptParams): string Assembles all 5 layers into a single coherent system prompt string. Include clear section headers so Claude understands each layer. Total length should be under 4000 tokens to leave room for conversation. If memory context is very large, truncate to top 3 most relevant chunks. FILE 3: src/lib/ai/buildFreeSystemPrompt.ts Function: buildFreeSystemPrompt(distroSlug?: string): string Assembles layers 1 and 2 only (safety + distro lock). This is used for free tier users. No user profile, no machine context, no memory. IMPORTANT: The two routes must produce identical safety behaviour. The Pro route is an enhancement of the free route, not a different product. Safety rules are NEVER relaxed for Pro users.

### Definition of Done

| ☐ | Pro chat API route exists and requires authentication |
| --- | --- |
| ☐ | Unauthenticated requests return 403 |
| ☐ | Non-Pro users return 403 with upgrade message |
| ☐ | Remrin context is fetched and injected into system prompt |
| ☐ | Remrin timeout falls back gracefully without breaking the request |
| ☐ | Streaming response works correctly |
| ☐ | Memory is stored after each conversation turn |
| ☐ | buildProSystemPrompt produces a coherent, well-structured prompt |
| ☐ | buildFreeSystemPrompt exists separately and contains safety rules |
| ☐ | Test with a real Pro account — AI response references user history |

## Job 1.5.3 — Machine Profile Manager

### Overview

Build the UI for users to register and manage their machines. This is the primary way users feed structured data into their Remrin profile. Well-filled machine profiles dramatically improve AI response quality — the more the user tells the system about their hardware, the better the AI can help them.

### AI Agent Prompt

🤖 AI AGENT PROMPT ──────────────────────────────────────────────────────────── Build the Machine Profile Manager for Sudo Dodo Pro users. PAGE: src/app/dashboard/machines/page.tsx Pro subscribers only — redirect free users to upgrade page. LAYOUT: Page header: "Your Machines" with "Add Machine" button Machine cards grid (2 columns desktop, 1 column mobile) Each card shows: nickname, distro+version, GPU, purpose badges, Edit/Delete buttons Empty state: dodo illustration + "Add your first machine to help the AI help you better 🦤" MACHINE FORM (modal or slide-in panel): SECTION 1 — Identity: Nickname (required) — "Gaming Desktop", "Work Laptop", "Home Server" Purpose checkboxes: Daily Driver / Gaming / Development / Home Server / Learning SECTION 2 — Operating System: Distro (searchable dropdown from distros table) Version (text input, e.g. "24.04") Desktop Environment (dropdown: GNOME/KDE/XFCE/Hyprland/Other/None-server) Shell (dropdown: bash/zsh/fish/other) SECTION 3 — Hardware: CPU (text input, e.g. "AMD Ryzen 9 5900X") RAM (dropdown: 4GB/8GB/16GB/32GB/64GB+) GPU Brand (dropdown: NVIDIA/AMD/Intel/Apple Silicon/None/Other) GPU Model (text input, e.g. "RTX 4070") GPU Driver (text input, e.g. "550.90.07") — optional SECTION 4 — Help the AI (optional but encouraged): "What issues have you had with this machine?" (textarea) "Anything special about your setup?" (textarea) Helper text: "The more you tell us, the better the AI can help you. This information is only used to improve your AI responses." SECTION 5 — Quick Import (nice to have): Button: "Auto-detect from terminal output" Instructions: "Run this command and paste the output:" Code block showing: uname -a && lscpu ¦ head -5 && free -h && lspci ¦ grep VGA Paste area that parses the output and pre-fills the form fields ON SAVE: Store in Supabase machines table (linked to user) Also call remrinClient.storeMachineProfile() to sync to Remrin Show success toast: "Machine added! The AI now knows about your [nickname] 🦤" ACTIVE MACHINE SELECTOR: At the top of the AI chat interface, show a small dropdown: "Asking about: [Machine Name] ▼" Defaults to most recently used machine Selecting a machine passes machineId to the Pro chat API route This tells the AI exactly which machine the user is asking about DATABASE TABLE to add to Supabase (run this migration): CREATE TABLE machines ( id uuid DEFAULT gen_random_uuid() PRIMARY KEY, user_id uuid REFERENCES profiles(id) NOT NULL, nickname text NOT NULL, distro text, distro_version text, de text, shell text, cpu text, ram text, gpu_brand text, gpu_model text, gpu_driver text, purpose text[], known_issues text, notes text, is_active boolean DEFAULT true, created_at timestamptz DEFAULT now(), updated_at timestamptz DEFAULT now() ); ALTER TABLE machines ENABLE ROW LEVEL SECURITY; CREATE POLICY "Users manage own machines" ON machines USING (auth.uid() = user_id);

### Definition of Done

| ☐ | /dashboard/machines loads for Pro users only |
| --- | --- |
| ☐ | Free users are redirected to the upgrade page |
| ☐ | Add machine form opens and all fields work correctly |
| ☐ | Saved machine appears as a card on the page |
| ☐ | Machine data is stored in Supabase machines table |
| ☐ | Machine data is synced to Remrin via the API client |
| ☐ | Edit and delete work correctly |
| ☐ | Active machine selector appears in the AI chat interface |
| ☐ | Selecting a machine changes the context passed to the AI |
| ☐ | Auto-detect terminal output parser works for uname -a output |
| ☐ | Empty state shows correctly for users with no machines |

## Job 1.5.4 — Stripe Subscription & Pro Gating

### Overview

Implement Stripe billing for the Pro subscription. This job gates all Pro features behind a verified active subscription. Get this right — broken billing destroys trust faster than any other bug.

### Pricing Structure

| Free — "The Dodo" | Unlimited. No credit card. AI wizard, community, distro pages, tutorials, basic AI assistant (no memory). |
| --- | --- |
| Pro — "The Genius Dodo" — $5/month | Everything Free plus: Remrin RAG memory, machine profiles, persistent AI history, skill tracking, Pro badge, priority support. |
| Team — "The Dodo Flock" — $15/month | Everything Pro plus: up to 5 team members, shared machine profiles, private communities. Perfect for sysadmins and families. |

### AI Agent Prompt

🤖 AI AGENT PROMPT ──────────────────────────────────────────────────────────── Implement Stripe subscription billing for Sudo Dodo Pro. SETUP: pnpm add stripe @stripe/stripe-js Add to .env.local: STRIPE_SECRET_KEY=sk_... STRIPE_WEBHOOK_SECRET=whsec_... NEXT_PUBLIC_STRIPE_PRO_PRICE_ID=price_... NEXT_PUBLIC_STRIPE_TEAM_PRICE_ID=price_... CREATE IN STRIPE DASHBOARD (document the IDs): Product: "Sudo Dodo Pro" Price: $5.00/month recurring Product: "Sudo Dodo Team" Price: $15.00/month recurring DATABASE ADDITIONS: Add to profiles table: subscription_tier text DEFAULT 'free' ('free', 'pro', 'team') subscription_status text ('active', 'cancelled', 'past_due') stripe_customer_id text UNIQUE subscription_end_at timestamptz FILES TO CREATE: FILE 1: src/app/api/stripe/checkout/route.ts POST — creates Stripe checkout session Accepts: priceId, userId Creates Stripe customer if not exists Returns: { url: checkoutUrl } FILE 2: src/app/api/stripe/webhook/route.ts POST — handles Stripe webhook events Handle these events: checkout.session.completed → set subscription_tier to 'pro' or 'team', status 'active' customer.subscription.updated → update status customer.subscription.deleted → set tier back to 'free', status 'cancelled' IMPORTANT: Verify webhook signature with STRIPE_WEBHOOK_SECRET Return 200 immediately — process asynchronously FILE 3: src/app/upgrade/page.tsx The upgrade page shown to free users trying to access Pro features. Show the two pricing cards clearly (Pro $5/mo, Team $15/mo) Feature comparison table: Free vs Pro vs Team "Start Free Trial" CTA (if you want to offer a trial — 7 days recommended) Testimonials from the Linux community angle: "Cheaper than a coffee. Saved me from reinstalling Arch three times." FILE 4: src/lib/subscription/index.ts Function: isProUser(userId: string): Promise<boolean> Function: isTeamUser(userId: string): Promise<boolean> Function: getSubscriptionTier(userId: string): Promise<SubscriptionTier> These query Supabase profiles table. Cache the result for 60 seconds to avoid excessive DB queries. FILE 5: src/components/ProGate.tsx Component that wraps Pro-only features: <ProGate> <ProOnlyFeature /> </ProGate> Shows upgrade prompt if user is not Pro. Shows the feature if user is Pro. IMPORTANT BILLING RULES: - Never store card details — Stripe handles everything - Always verify subscription status server-side, never trust client claims - Cancellation takes effect at end of billing period (not immediately) - Past-due subscriptions lose Pro access after 7-day grace period - Show clear billing date and easy cancellation in account settings

### Definition of Done

| ☐ | Stripe products and prices created in Stripe dashboard |
| --- | --- |
| ☐ | Checkout flow works end-to-end in Stripe test mode |
| ☐ | Completing checkout sets subscription_tier to "pro" in Supabase |
| ☐ | Webhook correctly updates subscription status on all events |
| ☐ | Cancellation correctly reverts user to free tier |
| ☐ | isProUser() correctly returns true/false |
| ☐ | ProGate component shows upgrade prompt to free users |
| ☐ | ProGate component shows content to Pro users |
| ☐ | /upgrade page loads and both pricing cards display correctly |
| ☐ | Pro badge appears on user profile after subscription |
| ☐ | Test card 4242 4242 4242 4242 completes checkout successfully |
| ☐ | Account settings shows current plan and cancel button |

## Job 1.5.5 — Memory Dashboard

### Overview

Pro users can see, manage, and delete their stored memories. Transparency about what the AI remembers builds trust. This is also legally important — users must be able to delete their data.

### AI Agent Prompt

🤖 AI AGENT PROMPT ──────────────────────────────────────────────────────────── Build the Memory Dashboard for Sudo Dodo Pro users. PAGE: src/app/dashboard/memory/page.tsx SECTIONS: 1. MEMORY OVERVIEW STATS: Total memories stored / Date range / Most common categories "Your AI has [X] memories helping it understand your Linux setup" 2. MEMORY TIMELINE: Chronological list of stored memories Each entry shows: date, category badge, content preview, delete button Categories with colour coding: 🖥️ Hardware (blue) — machine specs and changes 🐛 Error (red) — problems encountered ✅ Solution (green) — what fixed things ⚙️ Preference (purple) — likes/dislikes/settings 🐧 Distro (cyan) — distro installs/switches 💬 General (gray) — other context 3. FILTERS: Filter by category / date range / machine Search memories by keyword 4. MEMORY ACTIONS: Delete individual memory — with confirmation dialog "Clear all memories" — with strong confirmation ("Type DELETE to confirm") Export all memories as JSON (GDPR compliance) 5. PRIVACY NOTICE (always visible): "Your memories are stored securely and never sold or shared. They are only used to improve your personal AI responses. You can delete any memory or all memories at any time." 6. WHAT THE AI CURRENTLY KNOWS (summary panel): A human-readable summary generated by Claude: "Based on your memories, I know you're an intermediate Linux user primarily running Pop!_OS on your gaming desktop with an RTX 4070. You prefer Flatpak packages and have had recurring NVIDIA suspend issues which we've solved twice before. Your dotfiles use zsh with oh-my-zsh and you're learning Neovim..." Refresh button to regenerate this summary. API ROUTES NEEDED: GET /api/remrin/memories — list user's memories (paginated) DELETE /api/remrin/memories/[id] — delete one memory DELETE /api/remrin/memories — delete all memories GET /api/remrin/memories/export — export as JSON GET /api/remrin/summary — get AI-generated summary of memories All routes must verify authentication and Pro status before calling Remrin API.

### Definition of Done

| ☐ | /dashboard/memory loads for Pro users |
| --- | --- |
| ☐ | Memory timeline shows stored memories with correct categories |
| ☐ | Filtering by category works |
| ☐ | Individual memory deletion works with confirmation |
| ☐ | Delete all memories works with strong confirmation gate |
| ☐ | Export as JSON downloads a valid JSON file |
| ☐ | AI summary generates and displays correctly |
| ☐ | Privacy notice is clearly visible |
| ☐ | Free users are redirected to upgrade page |
| ☐ | Empty state (no memories yet) has helpful onboarding message |

## Job 1.5.6 — Pro Onboarding Flow

### Overview

When a user upgrades to Pro, guide them through setting up their profile so the AI has context from day one. A user who skips setup gets a worse AI experience and is more likely to cancel. Make setup feel rewarding, not like a chore.

### AI Agent Prompt

🤖 AI AGENT PROMPT ──────────────────────────────────────────────────────────── Build the Pro onboarding flow shown immediately after a user upgrades to Pro. FLOW: 4 steps, shown once, skippable but encouraged. STEP 1 — Welcome (cannot be skipped): 🦤 Large dodo mascot, celebrating animation "Welcome to Sudo Dodo Pro!" "Your AI now has a memory. Let's teach it about you." "This takes 3 minutes and makes the AI dramatically more helpful." [Let's Go] button STEP 2 — Your Linux Background: "How long have you been using Linux?" Options: Just starting / Under 1 year / 1-3 years / 3+ years / I use Arch BTW "What's your current skill level?" Options (with honest descriptions): Beginner — "Still learning the basics, prefer GUI tools" Intermediate — "Comfortable in terminal, can solve most problems" Advanced — "I configure things from scratch, rarely Google basics" Expert — "I read kernel changelogs for fun" "Which distro are you currently running?" Searchable dropdown from distros table. STEP 3 — Add Your First Machine: Embedded version of the machine form from Job 1.5.3 Simplified — just the essential fields Skip button available ("I'll add this later") If added: "Perfect! The AI now knows your [nickname] 🦤" STEP 4 — Your Preferences: "Tell the AI what to remember about how you work:" Package format preference: Flatpak / Snap / apt/dnf/pacman / AppImage / Mix (Snap should show a note: "Many in the Linux community prefer Flatpak") Shell: bash / zsh / fish / other Editor: Vim/Neovim / Emacs / VS Code / nano / other "Anything the AI should always know about you?" (optional textarea) Example placeholder: "I always use dark mode. I hate when AI suggests Snap packages. I have an old laptop that needs lightweight solutions." COMPLETION: Store all answers via remrinClient.updateUserProfile() Show completion screen: "You're all set! 🦤" "The AI now knows [X] things about your Linux setup." [Go to AI Assistant] [Explore Sudo Dodo] Mark onboarding as complete in profiles table (add: onboarding_complete boolean) Never show this flow again after completion. SKIPPED ONBOARDING: If user skips, show a persistent (but dismissible) banner in the AI chat: "Your AI works better with more context. Complete your profile → [2 min setup]" Show this banner for 7 days, then stop showing it.

### Definition of Done

| ☐ | Onboarding flow triggers automatically after successful Pro checkout |
| --- | --- |
| ☐ | All 4 steps display correctly |
| ☐ | Skill level and background data saved to Remrin via updateUserProfile() |
| ☐ | Machine added during onboarding appears in machine manager |
| ☐ | Preferences saved correctly |
| ☐ | Completion screen shows correct memory count |
| ☐ | Onboarding never shows again after completion |
| ☐ | Skip works and shows the follow-up banner in AI chat |
| ☐ | Banner dismisses correctly after 7 days or manual dismiss |

PHASE 2 — COMMUNITY SKELETON

Phase 2 builds the Reddit-style community platform. Users can register, join communities, post, vote, and comment. This is the social foundation everything else lives on.

ℹ  Phase 1 AND Phase 1.5 must both be 100% complete before starting Phase 2. The auth system in Job 2.1 must be aware of subscription tiers from day one — retrofitting Pro gating onto auth later is painful.

## Job 2.1 — Authentication

### Overview

Implement user registration, login, and session management using Supabase Auth. Keep it simple — email/password and GitHub OAuth are enough for launch.

### AI Agent Prompt

🤖 AI AGENT PROMPT ──────────────────────────────────────────────────────────── Implement authentication for Sudo Dodo using Supabase Auth and Next.js App Router. REQUIRED FLOWS: 1. Sign up with email + password 2. Sign in with email + password 3. Sign in with GitHub OAuth 4. Sign out 5. Password reset via email 6. Session persistence (stay logged in across page refreshes) FILES TO CREATE: src/lib/supabase/client.ts — browser Supabase client src/lib/supabase/server.ts — server Supabase client (for Server Components) src/lib/supabase/middleware.ts — session refresh middleware src/middleware.ts — Next.js middleware using above src/app/auth/login/page.tsx — login page src/app/auth/signup/page.tsx — signup page (also creates profile row) src/app/auth/callback/route.ts — OAuth callback handler src/components/layout/UserMenu.tsx — avatar dropdown in header ON SIGNUP: After Supabase creates the auth user, automatically create a row in the profiles table with: id = auth user id, username generated from email, display_name = empty, karma = 0 HEADER STATES: - Logged out: show "Log In" and "Join Free" buttons - Logged in: show username, karma score, and avatar dropdown menu - Avatar dropdown: Profile / Settings / Log Out USERNAME RULES: - 3-20 characters - Letters, numbers, underscores only - Must be unique (check against profiles table) - Auto-generated from email on signup but user can change it IMPORTANT: Use the @supabase/ssr package, not the deprecated auth-helpers package. Follow the Supabase Next.js App Router documentation exactly. Test all flows completely before marking done.

### Definition of Done

| ☐ | New user can sign up with email and password |
| --- | --- |
| ☐ | Signing up creates a row in the profiles table automatically |
| ☐ | User can log in and the header shows their username |
| ☐ | GitHub OAuth login works end-to-end |
| ☐ | Session persists after page refresh |
| ☐ | Log out works and clears the session |
| ☐ | Password reset email sends successfully |
| ☐ | Unauthenticated users cannot access protected routes |
| ☐ | No auth-related console errors |

## Job 2.2 — Homepage Feed

### Overview

Build the main homepage feed. Shows posts from all communities sorted by hot/new/top. This is what users see when they arrive at sudodo.do.

### AI Agent Prompt

🤖 AI AGENT PROMPT ──────────────────────────────────────────────────────────── Build the Sudo Dodo homepage feed at src/app/page.tsx LAYOUT (three-column): Left sidebar (220px): Community navigation list Main feed (flexible): Post cards Right sidebar (300px): Widgets (AI assistant, rankings, stats) Responsive: sidebars collapse on mobile LEFT SIDEBAR CONTENT: - Navigation links: Home, Popular, New, Tutorials, Distro Rankings, AI Assistant - "Your Communities" section (shows joined communities when logged in) - "Featured Communities" section with top 8 distro communities - Each community item shows: emoji icon, name (r/PopOS format), member count MAIN FEED: - Sort tabs: Hot / New / Rising / Top - "Create Post" bar at top (shows login prompt if not authenticated) - Post cards (see PostCard component requirements below) - Infinite scroll OR "Load More" button — use Load More for simplicity POST CARD COMPONENT (src/components/community/PostCard.tsx): - Vote column on left: upvote button, score, downvote button - Post content area: * Community badge (r/PopOS in accent colour) * Author and timestamp * Flair badge if present * Post title (clickable) * Preview text (2 lines max, truncated) * Action bar: Comments count / Share / Save RIGHT SIDEBAR CONTENT: - AI Assistant mini widget: text input + send button - Live Distro Rankings: top 6 distros with rank, name, install count, change indicator - Fastest Growing communities: top 3 with join button - Platform stats: online now, total members, communities count SORTING ALGORITHM for "Hot": Use a simple Reddit-like hot score: score = (upvotes - downvotes) / (age_in_hours + 2)^1.5 Implement this as a PostgreSQL function called get_hot_posts() Load 20 posts per page. Use server-side rendering for the initial load (better for SEO and first paint). Use client-side for subsequent pages.

### Definition of Done

| ☐ | Homepage loads with post feed |
| --- | --- |
| ☐ | Hot / New / Rising / Top sorting all work |
| ☐ | Posts display with correct community, author, vote score, comment count |
| ☐ | Voting works for logged-in users (optimistic UI update) |
| ☐ | Load More button fetches next page of posts |
| ☐ | Left sidebar shows community links |
| ☐ | Right sidebar shows distro rankings |
| ☐ | Mobile layout is usable (sidebars hidden, feed full width) |
| ☐ | Server-side rendered (view page source shows post content) |

## Job 2.3 — Post Creation & Viewing

### Overview

Users can create posts and view individual post pages with comment threads.

### AI Agent Prompt

🤖 AI AGENT PROMPT ──────────────────────────────────────────────────────────── Build post creation and post detail pages for Sudo Dodo. PAGE 1: Post Creation — src/app/submit/page.tsx - Select community dropdown (searchable) - Post type tabs: Text Post / Link Post / Image - Title input (required, max 300 chars, character counter) - Flair selector (predefined options per community) - Body text editor (markdown supported, live preview toggle) - Submit button — disabled until title + community selected - Auth required — redirect to login if not authenticated PAGE 2: Post Detail — src/app/r/[community]/[postId]/page.tsx - Full post content at top - Vote buttons (same as feed) - Action bar: Share / Save / Report - Comment sort: Best / New / Top / Controversial - Comment input box (auth required to comment) - Nested comment threads (max 3 levels of nesting shown) - "Continue thread" link for deeper nesting COMMENT COMPONENT (src/components/community/Comment.tsx): - Vote buttons (smaller than post votes) - Author, karma, timestamp - Body text (markdown rendered) - Reply button (shows inline reply box when clicked) - "Mark as Solution" button (post author only) - Solved comments get a green checkmark badge MARKDOWN RENDERING: Use the 'marked' library for rendering markdown in post bodies and comments. Sanitize output with 'dompurify' to prevent XSS. pnpm add marked dompurify @types/dompurify OPTIMISTIC UI: When a user submits a comment, show it immediately in the thread while the API call completes in the background. If the API call fails, show an error and remove the optimistic comment.

### Definition of Done

| ☐ | Authenticated users can create text posts |
| --- | --- |
| ☐ | Authenticated users can create link posts |
| ☐ | Post appears in the community feed after creation |
| ☐ | Post detail page loads with full content |
| ☐ | Authenticated users can submit comments |
| ☐ | Comments thread correctly (replies nested under parents) |
| ☐ | Comment voting works |
| ☐ | Post author can mark a comment as solution |
| ☐ | Markdown renders correctly in posts and comments |
| ☐ | Unauthenticated users see a login prompt when trying to post/comment |

PHASE 3 — DISTRO PAGES

Phase 3 builds the rich per-distro information hub. Each distro page is a complete resource — info, tutorials, community posts, AI assistant, and download links. This is the DistroWatch replacement.

ℹ  Phase 2 must be 100% complete before starting Phase 3.

## Job 3.1 — Distro Page Template

### Overview

Build the dynamic distro page template. One template serves all 600+ distros. Start by building it for Pop!_OS as the reference implementation, then verify it works for 5 other distros before moving on.

### AI Agent Prompt

🤖 AI AGENT PROMPT ──────────────────────────────────────────────────────────── Build the distro detail page at src/app/distros/[slug]/page.tsx This page is the complete information hub for a Linux distribution. Build it using Pop!_OS (slug: 'pop-os') as the reference distro. PAGE SECTIONS (in order): 1. BANNER SECTION: - Coloured gradient banner (use distro brand colour) - Distro logo/emoji, name, tagline - Version badges (latest version, based-on, package manager, DE) - Member count, rank badge, rating stars - Join Community / Download buttons 2. NAV TABS (sticky below banner): Overview ¦ Community ¦ Tutorials ¦ Wiki ¦ Packages ¦ Hardware (Build Overview and Community tabs in this job. Others in later jobs.) 3. QUICK STATS BAR (Overview tab): Members / Global Rank / User Rating / Latest Version / Installs per month Display as 5 equal columns 4. AI ASSISTANT PANEL: - Distro-specific AI assistant - System prompt identifies it as a [DistroName] specialist - Quick suggestion buttons: common questions per distro - Chat interface with message history during session - Uses the same Claude API integration from Job 1.2 - Anonymous users can use it (no auth required) 5. DISTRO INFO CARDS (two column grid): Card 1 — Technical Info: developer, based on, package manager, release model, default shell, init system, latest version Card 2 — Hardware Requirements: min RAM, recommended RAM, storage, NVIDIA support rating, AMD support rating, Secure Boot support 6. COMMUNITY POSTS SECTION: - Hot posts from this distro community - Same PostCard component from Phase 2 - "View All Posts" link to the community page 7. SIDEBAR: - Download widget (primary + variant download buttons) - Community ratings with per-category bars (ease of use, gaming, stability, hardware support, community quality) - Similar distros (3 recommendations with reason) - Tag cloud DISTRO-SPECIFIC AI SYSTEM PROMPT template: "You are the Sudo Dodo [DISTRO_NAME] specialist. You have deep expert knowledge of [DISTRO_NAME] specifically — its installation, configuration, common issues, hardware compatibility, and community. Answer questions clearly and practically. Never give commands you are not certain work on [DISTRO_NAME]. If something requires caution, say so. Keep answers concise but complete." After building for Pop!_OS, test that the same template renders correctly for: Ubuntu, Arch Linux, Fedora, Linux Mint, and Debian. All 6 should load without errors and display their correct data.

### Definition of Done

| ☐ | /distros/pop-os loads and displays Pop!_OS information |
| --- | --- |
| ☐ | All 6 test distros (/distros/ubuntu etc.) load correctly |
| ☐ | AI assistant responds to questions about the specific distro |
| ☐ | Community posts section shows posts from that community |
| ☐ | Download button links to the correct download URL |
| ☐ | Page is server-side rendered (check page source) |
| ☐ | Mobile layout is usable |
| ☐ | Ratings display with correct visual bars |
| ☐ | Similar distros section shows relevant alternatives |

## Job 3.2 — Distro Database Population

### Overview

Populate the distros table with accurate data for the top 30 distros. Quality over quantity — 30 excellent pages beats 300 thin ones.

### AI Agent Prompt

🤖 AI AGENT PROMPT ──────────────────────────────────────────────────────────── Populate the Sudo Dodo distros database with accurate information for the top 30 Linux distributions. For each distro, insert a complete row with ALL fields filled accurately. The 30 distros to add (in priority order): Ubuntu, Fedora, Pop!_OS, Arch Linux, Linux Mint, Debian, openSUSE Tumbleweed, NixOS, Garuda Linux, Manjaro, Kubuntu, Xubuntu, Lubuntu, Ubuntu MATE, Elementary OS, Zorin OS, MX Linux, antiX, Void Linux, Gentoo, Slackware, Kali Linux, Parrot OS, Tails, Rocky Linux, AlmaLinux, CentOS Stream, EndeavourOS, ArcoLinux, Solus For each distro, research and provide: - Accurate description (2-3 sentences, honest about strengths and weaknesses) - Correct based_on value - Correct package_manager value - Correct release_model ('rolling' or 'point') - Accurate is_beginner_friendly boolean - Real website_url and download_url - Realistic install_count estimate (relative to Ubuntu being highest) - Initial tux_score (calculate based on: popularity 35%, beginner friendliness 20%, community size 25%, release recency 20%) Also create a matching community row for each distro in the communities table. After inserting, verify by querying: SELECT name, slug, tux_score, rank_position FROM distros ORDER BY tux_score DESC; The results should look sensible — Ubuntu near top, niche distros lower.

### Definition of Done

| ☐ | 30 distros exist in the database with complete data |
| --- | --- |
| ☐ | 30 matching communities exist |
| ☐ | All URLs are valid and point to real distro websites |
| ☐ | Tux scores are calculated and rank_position is set |
| ☐ | All 30 distro pages load correctly on the site |
| ☐ | No distro has empty required fields |

PHASE 4 — DISTRO RANKINGS

Phase 4 builds the DistroWatch replacement — a live, data-driven distro ranking system based on real user behaviour, not manual curation.

ℹ  Phase 3 must be 100% complete before starting Phase 4.

## Job 4.1 — Rankings Algorithm

### The TuxScore Formula

The TuxScore is calculated daily from these weighted signals:

| 35% — Install Signals | Community-reported installs + download link clicks + wizard recommendations given |
| --- | --- |
| 25% — Community Health | Post count, comment count, member growth rate, time-to-first-response on help posts |
| 20% — User Reviews | Average star rating weighted by review count (minimum 10 reviews to qualify) |
| 12% — Tutorial Engagement | Tutorial page views for this distro + YouTube search queries |
| 8% — Release Activity | Days since last release (penalises abandoned distros), release frequency score |

### AI Agent Prompt

🤖 AI AGENT PROMPT ──────────────────────────────────────────────────────────── Build the Sudo Dodo distro rankings system. FILE 1: src/app/api/rankings/calculate/route.ts - POST endpoint (protected — only callable with service role key) - Queries all signal tables - Calculates TuxScore for each distro using the formula: tux_score = ( (install_signal_score * 0.35) + (community_health_score * 0.25) + (user_review_score * 0.20) + (tutorial_engagement_score * 0.12) + (release_activity_score * 0.08) ) - Each component is normalised to 0-100 before weighting - Updates distros table: tux_score, rank_position, rank_change - rank_change = previous rank_position - new rank_position - Logs the calculation run to a rankings_history table FILE 2: src/app/rankings/page.tsx — the rankings page SECTIONS: a) Page header with methodology explanation link b) Filter bar: All / Beginner / Gaming / Dev / Privacy / Server / Rolling / Stable Base filter: Debian-based / Arch-based / RPM-based / Independent c) Top 3 podium (gold/silver/bronze visual treatment) d) Full rankings table with columns: Rank ¦ ±Change ¦ Distro ¦ Description ¦ TuxScore ¦ Installs ¦ Rating ¦ Beginner ¦ Tags e) Sidebar: methodology explainer, biggest movers chart, submit a distro CTA FILE 3: Methodology page src/app/rankings/methodology/page.tsx - Explain exactly how TuxScore is calculated - Be transparent about data sources - This transparency will earn trust from the Linux community IMPORTANT PHILOSOPHY: The Linux community will scrutinise this ranking. Be transparent about the methodology. Never manipulate rankings for sponsors — this must be in the code comments and the methodology page. Sponsors get a badge, never a rank boost. This is non-negotiable for community trust.

### Definition of Done

| ☐ | /rankings page loads with distro table |
| --- | --- |
| ☐ | TuxScore calculates without errors for all 30 distros |
| ☐ | Top 3 podium displays correctly |
| ☐ | Rank change indicators show correctly (▲ / ▼ / —) |
| ☐ | Filters work (Beginner / Gaming etc.) |
| ☐ | Methodology page explains the algorithm clearly |
| ☐ | Rankings look credible — Ubuntu near top, niche distros appropriately lower |
| ☐ | Mobile layout is usable |

PHASE 5 — TUTORIAL AGGREGATOR

Phase 5 builds the Linux tutorial library — YouTube videos indexed, tagged by distro and difficulty, and community-ranked. This turns Sudo Dodo into a learning platform, not just a community.

ℹ  Phase 4 must be 100% complete before starting Phase 5.

## Job 5.1 — YouTube Integration & Tutorial Pages

### AI Agent Prompt

🤖 AI AGENT PROMPT ──────────────────────────────────────────────────────────── Build the Sudo Dodo tutorial aggregation system. PART 1 — YouTube Data API Integration: FILE: src/lib/youtube/index.ts - Function fetchChannelVideos(channelId, maxResults) — fetches recent videos - Function searchVideos(query, maxResults) — searches for Linux tutorials - Function getVideoDetails(videoIds[]) — gets full details for multiple videos - Store results in tutorials table (avoid re-fetching known videos) Seed with videos from these channels (use their channel IDs): - The Linux Experiment (UChhSCkC7yFp1JDR2pmuDhYQ) - TechHut (UCgWm_-LBGS71QMEkHCVwZEQ) - Chris Titus Tech (UCg6gPGh8HU2U01vaFCAsvmQ) - DistroTube (UCVls1GmFKf6WlTraIb_IaJg) - Brodie Robertson (UCld68syR8Wi-GY_n4CaoJGA) PART 2 — Tutorial Listing Page: FILE: src/app/tutorials/page.tsx - Search bar (searches title, channel, tags) - Filters: Distro / Difficulty / Topic / Duration - Sort: Most Viewed / Newest / Community Rating - Video cards in responsive grid showing: thumbnail, title, channel, views, duration, difficulty badge, distro tag PART 3 — Per-Distro Tutorial Section: - On each distro page (from Phase 3), add a Tutorials tab - Shows videos tagged with that distro - Sorted by community rating then view count PART 4 — AI Tagging: For each new video ingested, use Claude to analyse the title and description and automatically assign: distro tags, difficulty level, topic tags FILE: src/lib/ai/tagger.ts - Function tagTutorial(title, description) — returns tags object - Run this for all seeded videos - This runs automatically for new videos going forward

### Definition of Done

| ☐ | /tutorials page loads with video grid |
| --- | --- |
| ☐ | At least 50 tutorials seeded from the 5 channels |
| ☐ | Search returns relevant results |
| ☐ | Distro filter correctly shows only matching videos |
| ☐ | Difficulty filter works |
| ☐ | Videos on each distro page show in the Tutorials tab |
| ☐ | AI tagging has run on all seeded videos |
| ☐ | Video cards link to YouTube (open in new tab) |

PHASE 6 — LAUNCH PREPARATION

Phase 6 is not about building features. It is about making sure everything works perfectly, looks professional, and is ready to represent Sudo Dodo to the world.

ℹ  ALL previous phases must be 100% complete before Phase 6.

## Job 6.1 — Coming Soon Page & Email Capture

Deploy a beautiful coming soon page immediately after Phase 0. Do not wait for the full platform. Start building the email list from day one.

### AI Agent Prompt

🤖 AI AGENT PROMPT ──────────────────────────────────────────────────────────── Build a stunning Sudo Dodo coming soon page to deploy immediately. CONTENT: - Full Sudo Dodo branding (dodo mascot, logo, tagline) - "Don't be a Dodo. Learn Linux." headline - Brief description: what Sudo Dodo will be (2-3 sentences) - 3 feature teasers: AI Distro Wizard / Linux Community / Distro Rankings - Email capture form: "Get notified at launch" + email input + submit button - Store emails in Supabase waitlist table - Success message: "You're on the list! The dodo appreciates you 🦤" - Link to Discord server TECHNICAL: - Deploy to sudodo.do immediately on Vercel - Send a welcome email via Resend when someone signs up - Track signup count and display "X people waiting" (start at a seed number) - Page must load in under 1 second - Perfect on mobile This page goes live in Phase 0 Week 1. Replace it with the full site at launch.

## Job 6.2 — Pre-Launch Checklist

### Performance

| ☐ | Lighthouse score 90+ on Performance, Accessibility, SEO |
| --- | --- |
| ☐ | Homepage loads in under 2 seconds on a 4G connection |
| ☐ | All images have alt text |
| ☐ | All pages have correct title and meta description tags |
| ☐ | Open Graph tags set (for Reddit/Twitter preview cards) |

### Security

| ☐ | All API routes validate input and handle errors |
| --- | --- |
| ☐ | SQL injection not possible (using parameterised queries via Supabase) |
| ☐ | XSS not possible (markdown sanitised with DOMPurify) |
| ☐ | Rate limiting on AI API routes (prevent abuse) |
| ☐ | Environment variables not exposed to client |
| ☐ | HTTPS enforced on all domains |

### Content

| ☐ | 30 distro pages complete with accurate information |
| --- | --- |
| ☐ | 50+ tutorials indexed and correctly tagged |
| ☐ | All download links tested and working |
| ☐ | Community guidelines page written and published |
| ☐ | About page written with the Sudo Dodo origin story |
| ☐ | Privacy policy published (no data selling — make this prominent) |
| ☐ | The Sudo Dodo Advertising Promise page published |

### Community

| ☐ | Discord server set up with proper channels and welcome message |
| --- | --- |
| ☐ | At least 5 seeded posts per major distro community |
| ☐ | Moderation guidelines documented |
| ☐ | Feedback mechanism in place (simple form or Discord channel) |

## Job 6.3 — Launch Sequence

### The Launch Posts

These are written in advance and posted in this exact order on launch day:

| Post 1 — r/linux | "I built a free AI tool that recommends the perfect Linux distro based on your hardware and needs — no more 'just use Ubuntu' answers. sudodo.do/wizard" |
| --- | --- |
| Post 2 — r/linux4noobs | "New to Linux and overwhelmed by the choice? I built something for you. Answer 10 questions, get a personalised distro recommendation. Free, no login needed. 🦤" |
| Post 3 — r/unixporn | "Also built a Linux community platform with per-distro communities, rankings, and tutorials. Trying to make the Linux equivalent of Reddit + DistroWatch. sudodo.do" |
| Post 4 — Mastodon/Fediverse | Linux-focused post mentioning FOSS values, privacy-first analytics, and the ethical advertising promise |
| Email to Linux YouTubers | Personal email to The Linux Experiment, TechHut, DistroTube asking them to check it out |

🔴  RULE: Do not post anywhere until ALL Phase 6 checklist items are complete. One broken experience on launch day can kill momentum permanently.

PHASE 7 — POST-LAUNCH FEATURES

Phase 7 is everything that comes AFTER a successful launch. Do not plan these in detail now — let user feedback guide priority. This is a reference list only.

## Post-Launch Feature Backlog

These are ordered by likely community demand based on Reddit feedback patterns. Revisit this list after 4 weeks of real user data.

| P1 — Package Search | Search for a package and see which distros have it and which version |
| --- | --- |
| P1 — Hardware DB | Community-contributed hardware compatibility database |
| P1 — Dotfiles Hub | Share and browse dotfiles, linked to user machine profiles in Remrin |
| P2 — Mobile App | React Native app — Remrin API works identically on mobile, Pro memory follows the user |
| P2 — News Feed | Aggregated Linux news from Phoronix, OMG Ubuntu, LWN etc. |
| P2 — Notifications | Email/push notifications for comment replies and mentions |
| P2 — Remrin Cross-Platform | One Remrin Pro subscription works across Sudo Dodo AND any future products you build on Remrin |
| P3 — Sponsorships | Formal sponsor programme — distro communities, hardware section, wizard results page |
| P3 — Team Shared Memory | Team plan: shared Remrin workspace where all team members contribute to a shared Linux knowledge base |
| P3 — Jobs Board | Linux and FOSS job listings — Pro users get first access and application tracking |
| P4 — Annual Survey | The Sudo Dodo Annual Linux Survey — Remrin data gives unique insights into real Linux usage patterns |
| P4 — Public API | Public API for distro data — FOSS projects can use it. Pro users get higher rate limits. |
| P4 — Merch | Dodo stickers, shirts — Pro subscribers get a discount code. The Linux community loves stickers. |
| P5 — Remrin Insights | Anonymised aggregate insights from Remrin data — "Most common Linux errors this month", "Fastest growing distros by real installs" |

🦤

Remember:

Finish Job A. Then Job B. Never both at once.

Don't be a Dodo. Build Linux.

sudodo.do